|  |  | # PROJECT CHARTER CAPSTONE / Milestone 1 / GROUP 2 / IIMK AI-PDM End-to-End AI Integrated Supply Chain Coordination Engine Codename: Symphony |  |
| --- | --- | --- | --- |
|  |  | Orchestrated Predictive and Prescriptive Decision Intelligence |  |
| TEAM MEMBERS - Charulatha Vijayaraghavan - Abhilash Aravindakshan - Rubanraj M - Rushabh Parmar MENTOR - Professor Satish Krishnan |  |  |  |

Table of Contents

1.	project title	3

2.	OrganiZation / Industry Context	3

3.	Business Problem / Opportunity	4

4.	DECISION/PROCESS to be improved	4

5.	Current Approach	5

6.	Primary Users / Stakeholders	6

7.	Proposed AI OpportunitY	7

8.	Data / Evidence Availability	8

9.	SUCCESS MEASURES	9

10.	Scope and Exclusions	10

11.	Key Risks / Constraints	11

12.	Team Responsibilities	12

13.	Project Roadmap & Timeline	12

14.	Approval	13

| # project title |  |  |
| --- | --- | --- |
| End-to-End AI Integrated Supply Chain Coordination Engine Codename: Symphony Orchestrated Predictive and Prescriptive Decision Intelligence Sense → Predict → Decide → Act → Learn Core proposition: “Transform fragmented supply-chain data into explainable, risk-aware next-best actions that balance cost, availability, service and resilience.” # OrganiZation / Industry Context Retail Supply Chain spans thousands of products, suppliers, distribution centers and stores, generating decisions that are today largely reactive and reliant on isolated systems and historical reports. This capstone project proposes an End-to-End AI Integrated Supply Chain Coordination Engine that coordinates demand forecasting, inventory optimization, procurement planning and logistics monitoring into a single, intelligent decision layer for leadership. By integrating a multi-agent AI architecture with an executive dashboard and conversational assistant, the initiative aims to shift decision-making from reactive to predictive, prescriptive and ultimately autonomous — improving forecast accuracy, reducing inventory and operational cost, and materially shortening the time it takes leadership to act on supply chain risk |  |  |
| # Business Problem / Opportunity A Retail Supply Chain manages millions of stock-keeping units (SKUs) across a vast network of suppliers, warehouses and stores. Decisions today are mostly reactive — teams respond to stockouts, delays and cost overruns after they occur, rather than anticipating them. Traditional approaches rely on historical reports and siloed systems across procurement, logistics and store operations, resulting in the following challenges: - Stockouts of high-demand products - Excess inventory and elevated carrying costs - Delayed replenishment decisions - Supply chain inefficiencies across functions - Limited visibility across operational functions - Slow response to market demand fluctuation |  |  |

Limitations of the current framework:

- Demand uncertainty makes a single-point forecast insufficient for working-capital decisions.

- Excess inventory increases cash tied up in stock and may create slow-moving inventory.

- Under-ordering can increase shortage risk and emergency replenishment requirements.

- The financial effect of alternative replenishment quantities is not always quantified at the time of decision.

The opportunity is therefore to connect demand prediction directly to an inventory and working-capital decision - estimate future demand, quantify uncertainty, translate it into inventory value, and recommend a replenishment action that meets a defined service-level target at an efficient working-capital cost.

The proposed platform will use AI to move from:

“What is happening?”

To

“What is likely to happen, what will it cost us, and what should we do next?”

# DECISION/PROCESS to be improved

The primary decision is: Given current inventory, expected demand, demand uncertainty and configurable business cost/service parameters, what replenishment action should be taken for a SKU-store combination?

The solution will answer five practical questions:

- What should be replenished?

- How much should be ordered?

- When should the order be placed or deferred?

- What is the resulting inventory working-capital requirement?

- Why is the recommendation preferred over alternative quantities?

The initiative spans six functional areas across the retail supply chain, from demand signal to executive decision-making:

| In-Scope Function | Symphony Capability |
| --- | --- |
| Sales | AI-driven demand forecasting using historical sales, seasonality, weather and holiday signals. |
| Operations | Inventory optimization to reduce carrying cost while protecting service levels. |
| Procurement | Smart replenishment recommendations to improve purchase-order accuracy and timing. |
| Logistics | Delay and disruption monitoring across distribution centres and last-mile delivery. |
| Finance | Cost optimization visibility linking inventory, procurement and logistics spend. |
| Leadership | Executive Assist and unified dashboard for faster, evidence-based decisions. |

Maturity Trajectory: Reactive  →  Predictive  →  Prescriptive  →  Autonomous

The broader end-to-end workflow will extend from:

Demand → Supply → Inventory → Supplier → Procurement → Logistics → Delivery → Outcome

The central decision engine will connect these stages and recommend the next-best action.

A typical current-state process is:

Historical Demand → Forecast

Inventory Review → Planner Judgement

Supplier Review → Manual / Periodic Risk Assessment

Procurement Decision → Purchase Order

Logistics Monitoring → Manual Follow-up

Outcome → Stockout / Excess / Expediting / Delivery Impact

The existing proposal identified the key limitation as disconnected signals and late intervention. Supplier risk may be monitored separately rather than directly influencing the replenishment decision.

Key limitations

- Decisions are partly reactive.

- Multiple data sources need to be interpreted manually.

- Supplier risk may not be incorporated into ordering decisions.

- Demand uncertainty may not be adequately reflected in inventory decisions and not necessarily translated into a quantified working-capital requirement.

# Current Approach

- Forecasts and inventory are considered separately from the financial impact of replenishment

- Cost and service trade-offs are difficult to evaluate quickly.

- What-if analysis is time-consuming.

- Decision rationale may not be consistently documented.

- Feedback from actual outcomes is not systematically incorporated into future decisions.

- Alternative order quantities are not systematically compared on cost versus service outcomes.

- Decision rationale is not explicitly expressed as a financial and service-level trade-off.

The datasets provide an opportunity to approximate a baseline using the historically observed Units Ordered field and/or a simple inventory-reorder rule. The project will compare the proposed AI decision policy with this baseline through time-based historical back testing.

# Primary Users / Stakeholders

Primary users

- Supply-chain planners

- Inventory planners

- Procurement managers

- Supplier-management teams

- Logistics / operations manager

Key stakeholders

- Supply-chain leadership

- Manufacturing / production teams

- Finance / working-capital teams

- Supplier quality teams

- IT / ERP and data teams

- Risk and compliance teams

- Business leadership

Decision ownership

The AI will function as a decision-support system, not an autonomous decision maker.

The responsible business user will be able to:

Approve → Modify → Reject → Escalate

an AI recommendation.

Decision ownership: The prototype will be decision support, not autonomous purchasing. A planner remains responsible for approving, modifying, deferring or rejecting the recommendation.

| Function | Role in the Symphony |
| --- | --- |
| Sales | Validate demand signals and forecast outputs; provide market/promotion context. |
| Operations | Own inventory policy decisions guided by AI recommendations; monitor cost impact. |
| Procurement | Execute smart replenishment recommendations; manage supplier coordination. |
| Logistics | Monitor delay/risk alerts; action AI-flagged disruptions in distribution and delivery. |
| Finance | Validate cost-saving assumptions; sign off on ROI and financial benefit tracking. |
| Leadership | Project sponsor; consumes Executive Assist insights for strategic decisions. |

| # Proposed AI OpportunitY |  |  |
| --- | --- | --- |
| AI Integrated Decision Layer The solution is built around a layered AI Decision Engine that ingests operational data, reasons over it through and surfaces recommendations through an executive interface: Data Sources → AI Decision Layer → Symphony Dashboard The project will develop a decision engine that combines prediction, uncertainty assessment, working-capital estimation, simulation and optimization. The core validated MVP will focus on the following sequence: Stage; Method / Inputs; Decision Output. 1. Predict; XGBoost demand forecast using sales lags, rolling demand, seasonality, price/promotion and contextual variables.; Expected future demand; optional P50/P80 demand bands.. 2. Assess uncertainty; Forecast-error distribution / quantile approach and Monte Carlo scenarios.; Demand range and stockout/coverage risk under uncertainty.. 3. Estimate WC; Inventory units × assumed unit acquisition cost; calculate incremental replenishment cash requirement.; Current inventory capital, projected inventory capital and incremental WC requirement.. 4. Optimize; Evaluate candidate order quantities against holding cost, shortage cost and service-level constraint.; Recommended order quantity and timing.. 5. Explain & compare; Compare AI recommendation with baseline; show cost/service trade-off and scenario sensitivity.; ORDER / HOLD / REDUCE plus financial impact and reason.. # Data / Evidence Availability For the capstone, the solution will be demonstrated using publicly available synthetic retail datasets because organisational supply-chain data is not available for direct use. The development dataset will be: - Primary Kaggle “Retail Store Inventory and Demand Forecasting” dataset maintained by AtomicD/Wavelet - Second Kaggle retail inventory dataset will be used as a supporting robustness/validation source where appropriate. The AtomicD dataset explicitly identifies itself as synthetic and includes Date, Store ID, Product ID, Category, Region, Inventory Level, Units Sold, Units Ordered, Price, Discount, Weather Condition, Promotion, Competitor Pricing, Seasonality, Epidemic and Demand. [1] The earlier Anirudh dataset contains a closely related retail inventory structure including inventory, units sold, units ordered, demand forecast, price, discount, weather, promotions, competitor pricing and seasonality. [2] Required data will therefore include: - Demand: Date, SKU/Product, Units Sold/Demand, seasonality, promotions, price and contextual drivers where available. - Inventory: Current/observed inventory level and Units Ordered for baseline comparison. - Financial parameters: Unit acquisition cost, holding-cost rate, shortage/stockout cost, ordering cost and target service level. These are not directly available in the public datasets and will be treated as configurable assumptions/sensitivity parameters. - Kaggle — AtomicD/Wavelet, Retail Store Inventory and Demand Forecasting: https://www.kaggle.com/datasets/atomicd/retail-store-inventory-and-demand-forecasting - Kaggle — Anirudh Chauhan, Retail Store Inventory Forecasting Dataset: https://www.kaggle.com/datasets/anirudhchauhan/retail-store-inventory-forecasting-dataset - M5 Forecasting dataset - DataCo Supply Chain dataset - Weather data - Holiday / seasonal calendars Technology Stack - Python — core development environment - XGBoost / Prophet — demand forecasting and time-series modeling - Streamlit / Power BI — dashboarding and data visualization - OpenAI — natural language reasoning and the Executive Assist - LangChain / CrewAI — multi-agent orchestration Dashboard Vision The Symphony Dashboard consolidates five views to support the shift from reactive to proactive decision-making: - Forecast - Inventory - Logistics - Risk - AI Recommendations Sample AI Decision Flow Illustrative flow: A +1% ~ 15% demand signal triggers a predicted inventory shortage; the AI layer automatically recommends a replenishment action to procurement — compressing a multi-day manual review into a real-time, system-generated recommendation # SUCCESS MEASURES The solution will be assessed using both technical and business measures. The objective is not simply to minimize forecast error; it is to demonstrate that better prediction produces a better inventory and working-capital decision. Technical/AI Performance Dimension; Measures; Success Direction. Forecasting; MAE / RMSE / WAPE; comparison with baseline forecast; Lower error. Inventory / Working Capital; Average inventory value; incremental Working Capital requirement; inventory turns where calculable; Lower capital tied up at similar service. Service / Risk; Shortage or stockout rate; service level; shortage probability; Lower shortages; service target maintained. Decision quality; AI policy vs baseline total cost; recommendation acceptance/override where user testing is feasible; Lower expected cost; useful recommendations. Scenario robustness; Sensitivity to demand shocks, cost assumptions and service-level changes; Stable and interpretable trade-offs. Business Performance Business Measure; Desired Direction. Forecast error; ↓. Stockout rate; ↓. Excess inventory; ↓. Inventory carrying cost; ↓. Emergency procurement; ↓. Expediting cost; ↓. Service level; ↑. Inventory turns; ↑. Supplier-risk detection lead time; ↑. The current concept uses illustrative targets such as 10–15% lower average inventory, 25–42% lower stockout rate, 20–30% lower emergency procurement and +2–4 percentage-point service improvement. These will be treated only as hypotheses until validated against the selected dataset and baseline Primary success criterion: Demonstrate, through time-based back testing and/or simulation, that the AI-enabled replenishment policy can maintain the chosen service-level target with lower or better-controlled inventory working-capital exposure than the defined baseline. The solution will be considered successful if it demonstrates measurable improvement over the agreed baseline while maintaining explainability, business constraints and human oversight.. |  |

# Scope and Exclusions

In scope for the 8-week capstone:

- Demand forecasting and uncertainty by SKU/store.

- Inventory and working-capital requirement assessment using configurable cost assumptions.

- Risk-aware replenishment recommendation and baseline comparison.

- Monte Carlo / what-if analysis and explainable decision support

Out of scope:

- Supplier-specific risk/selection; supplier history is not available in the selected datasets.

- Corporate net working-capital, AR/AP and cash-conversion-cycle modelling.

- Live ERP integration, autonomous ordering and physical logistics execution.

- Unvalidated claims of actual financial savings.

| Key Deliverables Symphony Dashboard — Unified, interactive view across forecast, inventory, logistics and risk containing - Prescriptive Analytics — covering demand, inventory, procurement, logistics and risk - ROI Analysis — Quantified before/after impact across the target KPIs - What-if Simulation – for possible scenarios across modules # Key Risks / Constraints Risk / Constraint; Potential Impact; Initial Mitigation. Synthetic/public data; May not fully represent enterprise behavior.; Document provenance/limits and use the second dataset for robustness as useful.. Missing cost inputs; Acquisition, holding and shortage costs are not provided.; Use configurable assumptions and sensitivity analysis.. Data leakage; Future information could overstate forecast performance.; Use time-based splits and verify feature timing.. Model-to-business gap; Better predictions may not improve financial outcomes.; Backtest AI policy against a baseline using business KPIs.. Scope/time; End-to-end ambition may exceed 8 weeks.; Prioritize demand → Working Capital requirement → replenishment decision; retain supplier/logistics as future extensions.. AI reliance; Recommendations can fail under unusual conditions.; Human approval/override, transparent rationale and monitoring.. |  |
| --- | --- |
| Assumptions - Required historical sales, supply chain and external (weather/holiday) datasets are accessible for the 12-week duration. - Reference/public datasets are used as proxies for production data given academic scope and access constraints. # Team Responsibilities The four-member team will use functional ownership while remaining collectively accountable for the full decision architecture and final defense. - [Member 1] — Demand Intelligence: demand data, feature engineering, forecasting models and forecast validation. - [Member 2] — Inventory & Risk: inventory analytics, uncertainty/shortage-risk logic and data quality. - [Member 3] — Working Capital & Optimization: Working Capital requirement, cost assumptions, replenishment optimization and scenario analysis. - [Member 4] — Decision Platform & Validation: prototype/dashboard, explainability, back testing, user testing and governance. # Project Roadmap & Timeline Proposed project plan:- Phase; Timeline; Key Activities; Key Deliverable. Phase 1; Weeks 1-2; Scope finalization, stakeholder alignment; Approved Project Charter. Phase 2; Weeks 3-4; Data collection, cleaning and integration (Kaggle dataset, Sales, M5, DataCo, Weather, Holidays).; Clean, Model-Ready Dataset. Phase 3; Weeks 5-6; Development of demand forecast and risk models (XGBoost / Prophet).; Validated Forecast & Risk Models. Phase 4; Weeks 7-8; Build AI decision engine (Demand, Inventory, Procurement, Logistics and Risk).; Functional AI Decision Engine. Phase 5; Weeks 9-10; Build Symphony dashboard (Forecast, Inventory, Logistics, Risk, AI Recommendations).; Interactive Symphony Dashboard. Phase 6; Weeks 11-12; End-to-end testing, ROI analysis, executive demo and final presentation.; Tested Solution, ROI Report & Demo. Will be updated post milestone freeze. Visual Timeline Phase; W1; W2; W3; W4; W5; W6; W7; W8; W9; W10; W11; W12. 1. Scope & KPIs. 2. Data Collection. 3. Forecast & Risk Models. 4. AI Agent Dev.. 5. Dashboard Build. 6. Testing & Demo. |  |
| # Approval This charter defines the objective, scope, success metrics and 12-week roadmap for the End-to-End AI Integrated Supply Chain Coordination Engine capstone project, and is presented for review and sign-off ahead of execution. _______________________________ Prepared By: Participants - Charulatha Vijayaraghavan - Abhilash Aravindakshan - Rubanraj M - Rushabh Parmar Date of Preparation: 18-Sep-2026; _______________________________ Reviewed By: Mentor - Professor Satish Krishnan Date of Approval: 18-Sep-2026. |  |